## Slide 1
Status Quo
18.02.2020

## Slide 2
Tools used for the technical thesis
Visual Studio Code
  As development enviroment for python files
    Why? Clean, nice looking, easy to use, „hyped“
GIT & GitHub
  As code versioning and sharing
  As project organizational tool
    Using issues and milestones
      Milestone <- grouping several issues/tasks into milestones
      Issues <- documenting status quo of task, problems which occured and expectatiosn before starting the task
GitKraken
  Visualisation of Git&GitHub Project
    Timelines for Milestones & Issues

## Slide 3
Visual Studio Code

## Slide 4
GitHub

## Slide 5
GitKraken

## Slide 6
GitKraken

## Slide 7
GitKraken

## Slide 8
Tasks done for reaching milestone one: „First model“
Images generated
  10 different figures each figure with 1000 different positions
  Arduino programm for moving the figures „pseudo randomly“ in circles
  Python program for configuring the webcam (exposure time, focus) and saving the images
Model created
  Using tensorflow 2
  [Using CUDA and cuDNN] → Many issues with drivers and „black screens“ but apperently working
  Some little twerking on the model was done, but the accuracy was still at around 35% → Better model and more images needed → Milestone 2&3
Overfitting the model with 6 images for two figures
  Proofing the model idea and set up

## Slide 9
Sample images
Batman
Deadpool

## Slide 10
Normalized images

## Slide 11
Issues encountered reaching first milestone
Driver problems
  Installing CUDA and cuDNN was not possible with the first try
  It appears that the already installed NVIDIA driver caused problems
  Why using CUDA?
    GPU for faster model calculations
Data preparation
  Labesl and feature
  Input pipeline for the model

## Slide 12
Tasks for up to second and third milestone

## Slide 13
Tasks for the next milestone
Augmentation for images
  Generating more images for each figure
  Generate more „real“ images for each figure and future augmentation
  Better image collection through better set up