## Slide 1
Status Quo
16.03.2020

## Slide 2
Tasks done for reaching next milestones (2&3)
Fixed problems with the GPU usage
  Driver update to tf 2.1.0 and cuDNN 10.2.xx
Image augmentation
  Experiments with OpenCV, numpy and tensorflow
  Tensorflow is used now most of the time
  Cleaning the stepper motor of the image
  Adding gaussian noise against overfitting problems
Generating second model
  Different model approaches tried – no relevant testing, just pure experimenting
  Inference tested on one smartphone image
  Problems (hopefully) overcome about the model prediction
Saving a model for later usage
  Using callbacks for checkpoint saving

## Slide 3
Image augmentation
Batman clean
Batman noise

## Slide 4
Image augmentation
Rotation
Movement

## Slide 5
Model training
Overfitting
Epochs & accuracy

## Slide 6
Model training
Sigmoid instead of relu
Better but still leading to overfitting

## Slide 7
Model training
First prediction
First prediction on a smartphone image
Result = -30
No idea what -30 means
Probable that the model was not right configured or wrongly trained

## Slide 8
Model training
Image data directory structure
Result (0 = Batman, 1 = Deadpool)

## Slide 9
Model training
Training a model with 3 figures (Antman, Batman, Deadpool)
Result (0 = Antman, 1 = Batman, 2 = Deadpool)

## Slide 10
Tasks for the next milestone
Model comparison
  Small, medium, large model training on 2&3 figures
  Sigmoid, relu, leaky relu difference
  Convolutions, Dropout, random noise addition
  Make an overview and use Tensorboard for a visual representation of the models
Cleaning the code
  Clean the augmentation, model and image cleaning modul
Generating more images for Batman, Deadpool, Antman
  Different pose of the figures
Additional augmentation
  Adding different backgrounds like, forest, rooms, random texture

## Slide 11
Status Quo
18.02.2020.

## Slide 12
Tools used for the technical thesis
Visual Studio Code
  As development enviroment for python files
    Why? Clean, nice looking, easy to use, „hyped“
GIT & GitHub
  As code versioning and sharing
  As project organizational tool
    Using issues and milestones
      Milestone <- grouping several issues/tasks into milestones
      Issues <- documenting status quo of task, problems which occured and expectatiosn before starting the task
GitKraken
  Visualisation of Git&GitHub Project
    Timelines for Milestones & Issues

## Slide 13
Visual Studio Code

## Slide 14
GitHub

## Slide 15
GitKraken

## Slide 16
GitKraken

## Slide 17
GitKraken

## Slide 18
Tasks done for reaching milestone one: „First model“
Images generated
  10 different figures each figure with 1000 different positions
  Arduino programm for moving the figures „pseudo randomly“ in circles
  Python program for configuring the webcam (exposure time, focus) and saving the images
Model created
  Using tensorflow 2
  [Using CUDA and cuDNN] → Many issues with drivers and „black screens“ but apperently working
  Some little twerking on the model was done, but the accuracy was still at around 35% → Better model and more images needed → Milestone 2&3
Overfitting the model with 6 images for two figures
  Proofing the model idea and set up

## Slide 19
Sample images
Batman
Deadpool

## Slide 20
Normalized images

## Slide 21
Issues encountered reaching first milestone
Driver problems
  Installing CUDA and cuDNN was not possible with the first try
  It appears that the already installed NVIDIA driver caused problems
  Why using CUDA?
    GPU for faster model calculations
Data preparation
  Labels and feature
  Input pipeline for the model

## Slide 22
Tasks for up to second and third milestone

## Slide 23
Tasks for the next milestone
Augmentation for images
  Generating more images for each figure
  Generate more „real“ images for each figure and future augmentation
  Better image collection through better set up